Civil Contractor Module – Functional Requirement

1. Objective

The Civil Contractor module is designed for contractors undertaking building construction and civil works.

The module should allow the contractor to:

- Create and manage customers/parties

- Create construction projects

- Define project scope and estimated cost

- Track project stages

- Record customer receipts

- Manage direct labour

- Manage subcontractors

- Track labour/work details

- Track project expenses

- Monitor project-wise income and expenditure

- Generate project profitability and management reports

The design should be suitable for Indian civil contractors, especially small and medium-sized contractors.

2. Recommended Main Menu

I recommend this menu structure:

Civil Contractor

│

├── Masters

│   ├── Party / Customer

│   ├── Bank

│   ├── Project

│   ├── Scope of Work

│   ├── Work Type

│   ├── Labour

│   └── Sub Contractor

│

├── Project Management

│   ├── Project

│   ├── Project Stages

│   ├── Project Scope / BOQ

│   └── Project Documents

│

├── Labour

│   ├── Labour Entry

│   ├── Labour Attendance

│   ├── Labour Payment

│   └── Labour Reports

│

├── Sub Contractor

│   ├── Sub Contractor Entry

│   ├── Work Assignment

│   ├── Sub Contractor Bill

│   ├── Payment

│   └── Reports

│

├── Customer

│   ├── Customer Receipt

│   ├── Customer Bill / Invoice

│   └── Customer Ledger

│

├── Expenses

│   ├── Project Expense

│   ├── Material Expense

│   ├── Transport Expense

│   └── Other Expense

│

└── Reports

├── Project Summary

├── Project Profitability

├── Project Cost

├── Labour Cost

├── Sub Contractor Cost

├── Customer Receipt

├── Project Cash Flow

└── Outstanding

However, I would not build all of these immediately. Some can be Phase 2.

3. Party / Customer Creation

This is your first master.

Basic fields

- Party Code

- Party Name

- Party Type

  - Customer

  - Owner

  - Company

  - Other

- Contact Person

- Mobile Number

- Email

- Address

- City

- State

- PIN Code

- GSTIN

- PAN

- Opening Balance

- Credit Limit

- Remarks

- Active / Inactive

Important

A party should be linked to multiple projects.

Example:

ABC Builders

│

├── Residential Building – Sirsi

├── Commercial Building – Yellapur

└── Warehouse – Hubballi

4. Bank Creation

Since contractors receive money from customers and make payments, bank accounts should be maintained.

Fields

- Bank Name

- Branch

- Account Number

- IFSC

- Account Type

  - Current

  - Savings

  - OD

  - Cash Credit

- Opening Balance

- Account Holder Name

- Active / Inactive

The bank should be selectable while entering:

Customer Receipt / Labour Payment / Subcontractor Payment / Other Payment

5. Project Creation

This should be the central master of the entire module.

Project information

- Project ID / Project Number

- Project Name

- Customer / Party

- Project Address

- Project Type

  - Residential

  - Commercial

  - Industrial

  - Renovation

  - Government

  - Other

- Contract Type

  - Lump Sum

  - Item Rate

  - Labour Contract

  - Material + Labour

  - Other

- Contract Amount

- Estimated Project Cost

- Start Date

- Estimated Completion Date

- Actual Completion Date

- Number of Stages

- Project Status

  - Planning

  - Running

  - On Hold

  - Completed

  - Cancelled

- Project Manager / Responsible Person

- Remarks

Financial information

For every project, system should calculate:

Contract Value

↓

Customer Billing

↓

Customer Receipts

Estimated Cost

↓

Actual Cost

↓

Profit / Loss

6. Project Scope / Work Creation

This is very important for a civil contractor.

Instead of only having "Scope of Project", I recommend allowing multiple work items.

Example:

| Work | Estimated Amount |
| --- | --- |
| Site preparation | ₹1,00,000 |
| Foundation | ₹4,00,000 |
| RCC | ₹8,00,000 |
| Brickwork | ₹5,00,000 |
| Plastering | ₹3,00,000 |
| Flooring | ₹4,00,000 |
| Electrical | ₹2,00,000 |
| Plumbing | ₹2,00,000 |

Fields

- Project

- Work Type

- Description

- Quantity

- Unit

- Rate

- Estimated Amount

- Start Date

- Expected Completion

- Stage

- Remarks

This can later evolve into a BOQ (Bill of Quantities) module.

7. Project Stages

If the contractor wants stage-wise monitoring:

Example:

1. Site Preparation

2. Foundation

3. RCC

4. Brickwork

5. Plastering

6. Flooring

7. Electrical

8. Plumbing

9. Painting

10. Completion

Stage fields

- Stage Number

- Stage Name

- Project

- Estimated Cost

- Estimated Start Date

- Estimated End Date

- Actual Start Date

- Actual End Date

- Status

- Remarks

Dashboard

The project can show:

Project: ABC Residence

Foundation       ██████████ 100%

RCC              ████████░░ 80%

Brickwork        █████░░░░░ 50%

Plastering       ██░░░░░░░░ 20%

8. Labour Master

Your existing Direct Labour master should be reused.

Possible fields:

- Labour ID

- Labour Name

- Mobile

- Labour Type

  - Mason

  - Helper

  - Carpenter

  - Plumber

  - Electrician

  - Painter

  - Other

- Skill

- Wage Type

  - Daily

  - Hourly

  - Piece Rate

- Wage Rate

- Joining Date

- ID / Aadhaar reference if your existing system legitimately stores it

- Bank Account

- UPI

- Active / Inactive

Important: Don't create a completely different labour system. Reuse the existing structure wherever possible.

9. Labour Entry

This is where your existing structure becomes very useful.

You said:

already i have direct labour entry menu please use that structure same structure copy here along with reports

I agree.

The Civil Contractor module should use the same Direct Labour Entry architecture.

But add:

Project

Every labour entry should have:

Project

Stage

Work Type

Labour

Date

Quantity / Days / Hours

Rate

Amount

Example:

Project       : ABC Residence

Stage         : RCC

Work Type     : Concrete Work

Labour        : Ramesh

Date          : 30-08-2026

Days          : 1

Rate          : ₹900

Amount        : ₹900

This makes project costing possible.

10. Labour Payment

Don't mix labour work entry and payment.

They should be separate.

Example:

Labour Work

₹25,000 earned

Payment made

₹15,000

Balance

₹10,000

Labour Payment

- Payment Date

- Project

- Labour

- Amount

- Payment Mode

  - Cash

  - Bank

  - UPI

- Bank Account

- Reference Number

- Remarks

System should calculate:

Total Labour Cost / Total Paid / Outstanding Labour Amount

11. Sub Contractor Master

Very important for civil contracting.

Example:

ABC Construction

├── Electrical Contractor

├── Plumbing Contractor

├── Painting Contractor

└── Flooring Contractor

Fields

- Sub Contractor ID

- Name

- Contact Person

- Mobile

- Address

- GSTIN

- PAN

- Work Type

- Bank Details

- Opening Balance

- Remarks

- Active / Inactive

12. Sub Contractor Work Assignment

A subcontractor can be assigned a particular work.

Example:

Project       : ABC Residence

Subcontractor: XYZ Electricals

Work          : Electrical Work

Contract Value: ₹2,50,000

Fields:

- Project

- Stage

- Sub Contractor

- Work Type

- Description

- Contract Amount

- Start Date

- Expected Completion

- Status

- Remarks

13. Sub Contractor Bill

This is worth having because the contractor needs to know what is payable.

Example:

Subcontract Value        ₹2,50,000

Bill No.                 SC-001

Bill Amount              ₹80,000

Previous Paid            ₹30,000

Current Payment          ₹50,000

Balance                  ₹1,70,000

Later you can support:

- Advance

- Running bills

- Retention

- Deductions

- TDS

- GST

For the first version, keep it simple.

14. Customer Receipt

This is one of your required features.

Receipt

- Receipt Number

- Date

- Customer

- Project

- Amount

- Payment Mode

- Bank / Cash

- Reference Number

- Remarks

Example:

Customer       ABC Builders

Project        ABC Residence

Receipt        ₹5,00,000

Bank           SBI Current Account

Date           30-08-2026

The project dashboard should automatically show:

Contract Value       ₹50,00,000

Billed               ₹30,00,000

Received             ₹25,00,000

Outstanding           ₹5,00,000

15. Project Expenses

I strongly recommend adding this even though it wasn't in your initial list.

Because otherwise you cannot calculate actual project profitability.

Expense categories

- Material

- Transport

- Machinery

- Fuel

- Labour-related

- Site expense

- Electricity

- Water

- Rent

- Accommodation

- Food

- Other

Entry

Date

Project

Stage

Expense Type

Supplier / Party

Description

Amount

Payment Mode

Bank / Cash

Bill Number

Remarks

16. Material Management — Phase 2

I wouldn't make full inventory mandatory in Version 1.

But architect the system so later you can add:

- Cement

- Steel

- Sand

- Aggregate

- Bricks

- Blocks

- Pipes

- Electrical materials

- Tiles

- Paint

- Other materials

Eventually:

Material Purchase

↓

Material Used

↓

Project

↓

Actual Material Cost

This can become a powerful feature.

17. Customer Billing / RA Bill — Phase 2

For serious civil contractors, this will eventually become important.

A project may have:

Contract Value = ₹50 Lakhs

RA Bill 1 = ₹5 Lakhs

RA Bill 2 = ₹8 Lakhs

RA Bill 3 = ₹7 Lakhs

...

So eventually include:

- Bill Number

- Project

- Customer

- Stage

- Work

- Quantity

- Rate

- Gross Amount

- Deductions

- Retention

- GST

- Net Amount

- Payment Status

But don't let this delay your first release.

18. Project Dashboard

This should be one of the strongest screens.

When the user opens a project:

------------------------------------------------

ABC RESIDENCE

------------------------------------------------

Contract Value       ₹50,00,000

Estimated Cost       ₹42,00,000

Actual Cost          ₹28,50,000

Billed Amount        ₹30,00,000

Received Amount      ₹25,00,000

Customer Outstanding ₹5,00,000

Labour Cost          ₹8,00,000

Subcontract Cost     ₹7,50,000

Material Cost        ₹10,00,000

Other Expenses       ₹3,00,000

Current Profit       ₹6,50,000

Estimated Profit     ₹8,00,000

Project Progress     62%

Start Date           01-04-2026

Expected Completion  31-12-2026

------------------------------------------------

This is where the module becomes commercially useful.

19. Reports

Since you specifically mentioned reports, I would make them project-oriented.

Project Reports

- Project List

- Project Summary

- Project Cost Report

- Project Profit & Loss

- Project Progress

- Project-wise Income

- Project-wise Expense

- Project-wise Outstanding

Labour Reports

- Labour Register

- Labour Entry Report

- Labour Payment Report

- Labour Outstanding

- Project-wise Labour Cost

- Work Type-wise Labour Cost

Subcontractor Reports

- Subcontractor Register

- Subcontractor Work Report

- Subcontractor Bill Report

- Subcontractor Payment Report

- Subcontractor Outstanding

- Project-wise Subcontract Cost

Customer Reports

- Customer Receipt Report

- Customer Ledger

- Customer Outstanding

- Project-wise Customer Receipt

Financial Reports

- Project Cash Flow

- Project Income vs Expense

- Estimated vs Actual Cost

- Project Profitability

- Expense Category Report

20. Most Important Report

I would make this the Project Profitability Report.

For example:

| Particular | Estimated | Actual |
| --- | --- | --- |
| Contract Value | ₹50,00,000 | ₹50,00,000 |
| Labour | ₹10,00,000 | ₹11,00,000 |
| Subcontract | ₹8,00,000 | ₹7,50,000 |
| Material | ₹20,00,000 | ₹19,00,000 |
| Other Expense | ₹4,00,000 | ₹3,00,000 |
| Total Cost | ₹42,00,000 | ₹40,50,000 |
| Profit | ₹8,00,000 | ₹9,50,000 |

This gives the contractor something very valuable:

"Am I actually making money on this building?"

21. Recommended MVP

I would not build everything at once.

Version 1 — Build this first

Party

Bank

Project

Project Scope

Project Stage

Work Type

Labour

Labour Entry

Labour Payment

Sub Contractor

Sub Contractor Work

Sub Contractor Payment

Customer Receipt

Project Expense

Reports

That is already a useful module.

Version 2

BOQ

Customer Billing / RA Bill

Sub Contractor Bill

Material Purchase

Material Consumption

Project Progress

Project Documents

Version 3

GST

TDS

Retention

Advance Management

Measurement Book

Mobile App

Project Dashboard

Advanced Cash Flow

This phased approach is much safer than asking Cursor to build the entire civil ERP in one shot.

22. Important Database Design

I would tell Cursor one very important thing:

Project must be the central reference.

Most transactional tables should have:

project_id

Where applicable, also:

stage_id

work_type_id

party_id

labour_id

subcontractor_id

bank_id

For example:

labour_entry

project_id

stage_id

work_type_id

labour_id

and:

project_expense

project_id

stage_id

expense_type_id

This makes reports much easier.

23. Ready-to-Paste Cursor Prompt

I recommend not giving Cursor one gigantic vague prompt. Give it the following as the master specification, then ask it to implement module by module.

CIVIL CONTRACTOR MODULE – DEVELOPMENT SPECIFICATION

1. Objective

Develop a new Civil Contractor module in the existing application.

The module is primarily targeted at Indian civil contractors involved in building construction, including residential, commercial, renovation and similar construction projects.

The primary objective is to track each construction project from creation through labour, subcontractor work, expenses, customer receipts and profitability.

DO NOT create a completely independent architecture if equivalent structures already exist in the application.

First inspect the existing codebase, database models, menus, forms, API patterns, validation, permissions, reports and especially the existing Direct Labour Entry module.

Where functionality already exists, reuse the same structure, components, APIs, UI patterns and reporting approach.

2. IMPORTANT EXISTING FUNCTIONALITY

There is already a Direct Labour Entry module in the application.

For Civil Contractor:

- Reuse the same Direct Labour Entry structure.

- Reuse the same labour fields wherever applicable.

- Reuse the same calculation logic.

- Reuse the same UI/UX pattern.

- Reuse the same report structure.

- Do not create duplicate labour functionality unnecessarily.

The Civil Contractor labour entry should additionally associate the entry with:

- Project

- Project Stage

- Work Type

Before implementing anything, inspect the existing Direct Labour Entry implementation and explain which components/models/APIs can be reused.

3. MAIN MENU

Create the following Civil Contractor section:

Civil Contractor

Masters

- Party / Customer

- Bank

- Project

- Scope of Work

- Project Stage

- Work Type

- Labour

- Sub Contractor

Transactions

- Labour Entry

- Labour Payment

- Sub Contractor Work

- Sub Contractor Payment

- Customer Receipt

- Project Expense

Reports

- Project Summary

- Project Cost

- Project Profitability

- Project Progress

- Labour Report

- Labour Payment Report

- Labour Outstanding

- Sub Contractor Report

- Sub Contractor Payment Report

- Sub Contractor Outstanding

- Customer Receipt Report

- Customer Outstanding

- Project Expense Report

- Project Cash Flow

- Estimated vs Actual Cost

Do not implement advanced features such as full inventory, BOQ billing, GST/TDS or measurement book unless explicitly requested later.

4. PARTY / CUSTOMER MASTER

Fields:

- Party Code

- Party Name

- Party Type

- Contact Person

- Mobile Number

- Email

- Address

- City

- State

- PIN Code

- GSTIN

- PAN

- Opening Balance

- Credit Limit

- Remarks

- Active / Inactive

A single party must be able to have multiple projects.

Example:

Party A
-> Project 1
-> Project 2
-> Project 3

5. BANK MASTER

Fields:

- Bank Name

- Branch

- Account Number

- IFSC

- Account Type

- Account Holder Name

- Opening Balance

- Active / Inactive

Bank should be selectable in relevant payment and receipt transactions.

6. PROJECT MASTER

Project is the central entity of the Civil Contractor module.

Fields:

- Project Number / Project ID

- Project Name

- Customer / Party

- Project Address

- Project Type

  - Residential

  - Commercial

  - Industrial

  - Renovation

  - Government

  - Other

- Contract Type

  - Lump Sum

  - Item Rate

  - Labour Contract

  - Material + Labour

  - Other

- Contract Amount

- Estimated Project Cost

- Start Date

- Estimated Completion Date

- Actual Completion Date

- Number of Stages

- Project Status

  - Planning

  - Running

  - On Hold

  - Completed

  - Cancelled

- Project Manager / Responsible Person

- Remarks

Project should display financial summary:

- Contract Value

- Estimated Cost

- Actual Cost

- Estimated Profit

- Current Profit

- Total Customer Billing if available

- Total Customer Receipt

- Customer Outstanding

7. PROJECT SCOPE / WORK

Allow multiple work items under a project.

Fields:

- Project

- Stage

- Work Type

- Description

- Quantity

- Unit

- Rate

- Estimated Amount

- Start Date

- Expected Completion Date

- Remarks

Example:

Foundation
RCC
Brickwork
Plastering
Flooring
Electrical
Plumbing
Painting

Design the database so this can later evolve into a BOQ system.

8. PROJECT STAGE

Allow multiple stages per project.

Fields:

- Project

- Stage Number

- Stage Name

- Estimated Cost

- Estimated Start Date

- Estimated End Date

- Actual Start Date

- Actual End Date

- Status

- Remarks

Stages should be available as selection fields in project-related transactions.

9. WORK TYPE MASTER

Create configurable work types.

Examples:

- Masonry

- RCC

- Foundation

- Brickwork

- Plastering

- Flooring

- Painting

- Electrical

- Plumbing

- Carpentry

- Excavation

- Roofing

- Other

Do not hard-code these values if the existing application supports configurable masters.

10. LABOUR

Inspect the existing Labour and Direct Labour Entry modules.

Reuse their existing structure.

Civil Contractor labour transactions should support:

- Project

- Stage

- Work Type

- Labour

- Date

- Days / Hours / Quantity as applicable

- Rate

- Amount

- Remarks

The calculation logic should follow the existing Direct Labour Entry implementation.

11. LABOUR PAYMENT

Keep labour work entry and labour payment as separate concepts.

Fields:

- Payment Number

- Payment Date

- Project

- Labour

- Amount

- Payment Mode

  - Cash

  - Bank

  - UPI

- Bank Account where applicable

- Reference Number

- Remarks

Reports should be able to show:

Total Labour Cost
Total Labour Paid
Labour Outstanding

and these should be available project-wise and labour-wise.

12. SUB CONTRACTOR MASTER

Fields:

- Sub Contractor ID

- Name

- Contact Person

- Mobile

- Email

- Address

- GSTIN

- PAN

- Work Type

- Bank Details

- Opening Balance

- Remarks

- Active / Inactive

13. SUB CONTRACTOR WORK

Allow assigning work to subcontractors.

Fields:

- Project

- Stage

- Sub Contractor

- Work Type

- Description

- Contract Amount

- Start Date

- Expected Completion Date

- Status

- Remarks

14. SUB CONTRACTOR PAYMENT

Fields:

- Payment Number

- Payment Date

- Project

- Sub Contractor

- Amount

- Payment Mode

- Bank

- Reference Number

- Remarks

Calculate:

Contract Value
Total Bill/Work Amount
Total Paid
Outstanding

Keep the design extensible for future subcontractor billing.

15. CUSTOMER RECEIPT

Fields:

- Receipt Number

- Date

- Customer

- Project

- Amount

- Payment Mode

- Bank / Cash

- Reference Number

- Remarks

A receipt must be linked to the relevant project.

Project summary should calculate:

Contract Value
Customer Billing
Customer Receipt
Customer Outstanding

If customer billing is not implemented yet, do not invent billing data.

16. PROJECT EXPENSE

Create project-wise expense entry.

Fields:

- Expense Number

- Date

- Project

- Stage

- Expense Type

- Supplier / Party

- Description

- Amount

- Payment Mode

- Bank / Cash

- Bill Number

- Remarks

Expense types should be configurable.

Initial examples:

- Material

- Transport

- Machinery

- Fuel

- Site Expense

- Electricity

- Water

- Rent

- Accommodation

- Food

- Other

17. PROJECT DASHBOARD

Create a project dashboard showing:

Project Name
Customer
Contract Value
Estimated Cost
Actual Cost
Estimated Profit
Current Profit
Customer Receipt
Customer Outstanding
Labour Cost
Subcontractor Cost
Project Expense
Project Progress
Start Date
Expected Completion Date
Project Status

Example calculation:

Actual Cost =
Labour Cost

- Subcontractor Cost

- Project Expenses

- other implemented project costs

Current Profit =
Contract Value - Actual Cost

Estimated Profit =
Contract Value - Estimated Project Cost

Do not double-count payments as expenses.

A payment transaction represents settlement of an existing payable/receivable where applicable; actual costing must be based on the correct accounting/business event.

18. REPORTS

Implement filters for:

- Date From

- Date To

- Project

- Customer

- Stage

- Work Type

- Labour

- Sub Contractor

- Payment Mode where applicable

Reports:

- Project Summary

- Project Cost

- Project Profitability

- Project Progress

- Labour Entry

- Labour Cost

- Labour Payment

- Labour Outstanding

- Sub Contractor Work

- Sub Contractor Payment

- Sub Contractor Outstanding

- Customer Receipt

- Customer Outstanding

- Project Expense

- Project Cash Flow

- Estimated vs Actual Cost

Reports should follow the existing application's report architecture.

Reuse existing export/print functionality if available.

19. PROJECT PROFITABILITY REPORT

Create a clear project profitability report.

Columns:

- Project

- Contract Value

- Estimated Cost

- Actual Cost

- Estimated Profit

- Current Profit

- Labour Cost

- Sub Contractor Cost

- Other Project Expenses

- Customer Receipt

- Customer Outstanding

Provide project-level drill-down wherever existing architecture supports it.

20. DATABASE DESIGN

Follow the existing database conventions.

Project should be the central reference.

Relevant transaction tables should have foreign keys such as:

project_id
stage_id
work_type_id
party_id
labour_id
sub_contractor_id
bank_id

Use proper foreign keys, indexes, timestamps and existing audit conventions.

Do not duplicate master data.

Use existing Party, Bank and Labour masters if equivalent structures already exist.

21. API REQUIREMENTS

Follow the existing backend architecture.

Before creating APIs:

- Inspect existing API patterns.

- Inspect authentication/authorization.

- Inspect validation.

- Inspect pagination.

- Inspect error handling.

- Inspect response format.

- Inspect transaction handling.

- Inspect report APIs.

Follow the same conventions.

Do not introduce a new framework or architecture.

22. FRONTEND REQUIREMENTS

Follow the existing frontend architecture and design system.

Reuse:

- Existing layouts

- Existing forms

- Existing tables

- Existing modal/dialog components

- Existing filters

- Existing pagination

- Existing validation

- Existing notification/toast system

- Existing permissions

- Existing loading/error handling

Do not create a different UI style for Civil Contractor.

23. VALIDATION

Implement appropriate validation.

Examples:

- Project name required

- Customer required where applicable

- Contract amount cannot be negative

- Estimated cost cannot be negative

- Dates must be logically valid

- Payment amount must be greater than zero

- Labour must exist

- Project must exist for project transactions

- Stage must belong to the selected project

- Work type must be valid

- Sub Contractor must exist

- Bank must exist when payment mode is bank

Follow existing application validation conventions.

24. IMPORTANT BUSINESS RULE

Prevent incorrect project relationships.

For example:

If Project A has Stage 1 and Stage 2, a transaction for Project A must not allow selection of a Stage belonging to Project B.

Similarly:

- Labour must be valid

- Subcontractor must be valid

- Work Type must be valid

- Party must be valid

- Bank must be valid

Use backend validation, not only frontend validation.

25. IMPLEMENTATION APPROACH

DO NOT immediately generate the entire module.

First:

Step 1

Inspect the existing application.

Identify:

- Backend framework

- Frontend framework

- Database

- Existing master structure

- Existing transaction structure

- Existing Direct Labour Entry

- Existing reports

- Existing permissions

- Existing menu/navigation

- Existing API conventions

Step 2

Prepare a proposed implementation plan.

List:

- Files to modify

- New files

- New database tables/models

- Existing components to reuse

- Existing APIs to reuse

- New APIs required

- Database migrations required

Step 3

Show the plan before implementing.

Step 4

Implement Phase 1:

- Party

- Bank

- Project

- Project Scope

- Project Stage

- Work Type

- Labour integration

- Labour Entry integration

- Labour Payment

- Sub Contractor

- Sub Contractor Work

- Sub Contractor Payment

- Customer Receipt

- Project Expense

Step 5

Implement reports.

Step 6

Run/build/test the application.

Fix errors without changing existing unrelated functionality.

26. DO NOT BREAK EXISTING FUNCTIONALITY

This is an existing production application.

Do not modify unrelated modules.

Do not duplicate existing masters.

Do not create a second Labour system if the existing Labour system can be reused.

Do not change existing APIs unnecessarily.

Do not change existing database structures unless required and properly migrated.

Before modifying an existing component, understand its current dependencies.

27. FUTURE EXTENSIBILITY

Design the module so that future versions can add:

- BOQ

- Measurement Book

- Customer Billing

- RA Bills

- Material Purchase

- Material Consumption

- Material Stock

- GST

- TDS

- Retention

- Customer Advance

- Sub Contractor Advance

- Project Documents

- Project Progress

- Mobile application

- Advanced project cash flow

Do not implement these now unless explicitly requested.

28. FINAL EXPECTATION

The Civil Contractor module should provide one clear answer to the contractor:

"For each building project, how much work has been done, how much money has been received, how much has been spent, how much is payable, and how much profit is being made?"

The implementation should be simple enough for a small/medium Indian civil contractor to use daily, while keeping the architecture extensible for a full construction management module later.

One change I would strongly recommend

Your original list is good, but I would add these three from the beginning:

1. Project Expense
2. Project Stage
3. Project Dashboard / Profitability

Without these, you can record labour and receipts, but you won't really know whether a project is profitable.

And I would not start with GST/TDS/BOQ/stock/measurement book. Those are useful, but they can make the first version unnecessarily complicated.

The clean MVP flow should be:

Customer → Project → Scope/Stages → Labour/Subcontractor/Expenses → Customer Receipts → Project Profitability

That is a very solid foundation for an India-focused civil contractor module.